## Slide 1: Sprint 3
Team Members: John B., Nico L., Nick M.
Scrum Master: John B.
Sprint period: 11/1/23 - 11/29/23
Team advisor: Dr. Fu

## Slide 2: Sprint 3 Goal
Original sprint goal: Final testing - ensure our project is able to accurately detect and catch ARP Poisoning Attacks
SETTLE ON A PROJECT NAME - we need a shorter, catchier name to refer to our project that fits our design
Accomplished work: In addition to the above, settings have been added (carryover from previous sprint)
Sprint percentage completion: >100%

## Slide 3: Sprint 3 Goal
Original demo goal: Run Ettercap from attacker, run monitor.c from host, demonstrate our programs ability to detect the attack.
Accomplished demo: In addition to the above, we will show the various settings of the UI
Demo percentage completion: >100%

## Slide 4: Sprint 3 Nico L. Backlog: (a table for each team member)
# | Task | Original Estimate (hours) | Logged hours | Completion % completed (week completed) | Comment any problems and how you solved them
1 | Assist group members with compiler issues on monitor and log | 6 | 6 | 100 | 
2 | Assist other members with VM set ups and running ARP poisoning attack for testing | 6 | 6 | 100 | 
3 | Finished final touch-ups setting up all the VMs & virtual network | 4 | 3 | 100 | 
4 | Helped with presentation slides | 4 | 3 | 100 | 
Total |  | 20 | 18 | 100% | 

## Slide 5: Sprint 3 John B. Backlog:
# | Task | Original Estimate (hours) | Total actual hours | Completion (week completed or % completed) | Comment any problems and how you solved them, new issues added later
1 | Run ettercap attack with programs and see if it can catch | 6 | 6 | 100 | 
2 | Debug monitor.c so attacks are detected and blocked properly | 6 | 6 | 100 | 
3 | Clone VMs to new laptop | 2 | 2 | 100 | 
4 | Run tests on monitor and log | 6 | 4 | 100 | 
Total |  | 20 | 18 | 100% | 

## Slide 6: Sprint 3 Nick M. Backlog:
# | Task | Original Estimate (hours) | Total actual hours | Completion (week completed or % completed) | Comment any problems and how you solved them
1 | Set up demo environment, modify project name on UI | 5 | 6 | 100 | 
2 | Test full attack from start to finish with fixed monitor.c | 6 | 6 | 100 | 
3 | Add settings to UI Come up with settings to add to UI | 7 | 6 | 80 | 
4 | Finish adding settings to UI; final testing | 5 | 5 | 100 | 
Total |  | 23 | 23 | 95% | 

## Slide 7: Sprint 3 All: (totals about each team member – see example below)
# | Name | Sum Estimated Hours | Estimated hours/Team total | Sum Logged Hours | logged hours/Team total | Completion percentage tasks per person
 | John B. | 20 | 20/63 (32%) | 18 | 18/59 (31%) | 100%
 | Nico L. | 20 | 20/63 (32%) | 18 | 18/59 (31%) | 100%
 | Nick M | 23 | 23/63 (36%) | 23 | 23/59 (38%) | 95%
Team Total/average |  | sum = 63 |  | sum = 59 |  | 98.3%

## Slide 8: Sprint 3 issues – things you had to change/add/didn’t work and your actions and results
 | Issue | Person(s) responsible | Situation | Action (change backlog, change specification, change design, etc) | Result (solved, partially solved, moved later)
 | Total: Issues |  |  |  | Percentage Issues solved without delay: 100%

## Slide 9: Sprint retrospective meeting (last meeting of the sprint)
Conclusions at the end of the Sprint:
Positive: We were able to complete most of what we wanted to do
We worked together well to accomplish each week’s tasks
Negative: Lining up our different schedules and communicating effectively continued to pose some challenges

## Slide 10: Summary Sprint 3
Select one:
  1. Excellent progress
  2. Very good progress
  3. Good progress
  4. Little to no progress
If you select 3 or 4, explain below:
  Cause :
  Actions:
  Lesson learned:
X

## Slide 11: Sprint Demo